# DIR DIVING — MAIN BRANCH COMPLETE READINESS AUDIT

Audit scope: branch `main` only — Apple Watch target `DIRDiving Watch App` + iOS target `DIRDiving iOS` as defined in project.yml. Experimental branches were not reviewed. No code was modified for this audit. Build commands (xcodegen / xcodebuild) were not available in this environment (Windows; no Xcode in PATH).

Reference benchmarks: premium black/neon Watch UI; dark marine cyan-accent iOS companion (per product documentation and screenshots referenced in README/Docs).

Lingua: questo report e redatto principalmente in inglese per allineamento al comando di audit; le etichette UI citate restano quelle del codice (italiano/inglese misto).

# Checklist dettagliata (sezioni 1-14)

## 1. Branch and build verification

Branch: `main` confermato.

Watch: nessun import runtime verso file esclusi da project.yml per il target Watch (Apnea/Snorkeling/Buddy esclusi).

iOS: dipendenze rotte — vedi A e M.

project.yml: struttura YAML coerente (nomi target, bundle ID com.egopfe.dirdiving / .ios, entitlements paths, embed Watch in iOS).

XcodeGen: non eseguito (tool assente su host).

xcodebuild: non eseguito.

Bundle ID: WK companion com.egopfe.dirdiving.ios allineato a iOS bundle.

Entitlements: Watch include water-submersion + iCloud KVS/CloudKit container; iOS include iCloud senza water-submersion (atteso).

WatchConnectivity: framework dichiarato; pairing dipende da app iPhone.

Asset iOS AppIcon: Contents.json referenzia PNG presenti nella cartella appiconset (verifica statica OK).

TODO bloccanti: mismatch iOS compile e priorita superiore a TODO di copy.

## 2. Apple Watch MAIN feature audit

Copertura: schermata live, profondita, runtime, TTV, cronometro, profondita media/max, temperatura, gauge risalita, avviso risalita, bussola, log/dettaglio, GPS inizio/fine, export, immagini, impostazioni, allarmi, info/batteria, unita, aptica. Stato sintetico: implementato e raggiungibile per il core Diving; validazione sensore/entitlement su hardware.

## 3. iOS Companion MAIN feature audit

Il codice sorgente iOS contiene Logbook, DiveDetail, Planner, Analysis, Equipment, More, sync — ma il target `DIRDiving iOS` su `main` non e attualmente compilabile; quindi reachability/usability non verificabili in runtime su questo branch.

## 4. UI consistency audit

Watch: palette nera + cyan/green/yellow/red + pannelli arrotondati — coerente con linea guida README.

Watch: verificare sovrapposizioni solo su device (non misurabile qui).

iOS: tema DIRTheme coerente; card experimental in Analysis da rivalutare per policy 'MAIN senza placeholder'.

## 5. UX completeness audit

Watch: flusso pre-immersione -> live -> log ragionevole per utente medio; selector indica solo Diving stabile.

Watch: export disabilitato/etichettato con log vuoto (empty state).

iOS: bloccato da compile — workflow utente non testabile.

## 6. Settings audit

Watch: copertura buona (risalita, allarmi, aptica, sync, GPS, export note). iOS: da validare dopo fix compile (MoreView).

## 7. Haptics and tones audit

Watch: aptica presente per allarmi e risalita e cronometro; toni audio custom non individuati. iOS: notifiche/permessi documentati in README; nessun sistema toni in-app auditato.

## 8. Apple Watch hardware interaction audit

TabView verticale + Crown; long press/confirmation dialog su delete; Action Button solo via intents — nessuna promessa di callback hardware dedicato nel flusso principale.

## 9. Sync audit

Watch->iPhone: code paths per messaggio diretto e coda; stati pending/sent/ack/failed esposti; ack richiesto prima di rimuovere pending (per design documentato). iPhone->Watch settings: non production-complete.

## 10. Export audit

CSV Subsurface-centric; Watch share sheet pattern; iOS export service presente nel tree. GPX/KML non come deliverable MAIN obbligatorio.

## 11. Safety / disclaimer audit

Non dichiarato computer subacqueo certificato in documentazione; TTV chiarito; profondita richiede validazione Apple; planner iOS disclaimer da verificare quando buildabile.

## 12. Error and empty state audit

Watch: stati vuoti e messaggi GPS/sync; DiveManager gestisce indisponibilita sensore. iOS: non eseguito.

## 13. Code quality / self-consistency audit

Inconsistenza critica: esclusioni XcodeGen vs entry point iOS.

HapticService include API Buddy non usate in UI MAIN — piccolo debito tecnico.

Nessuna importazione accidentalmente da ExplorationStore nel target Watch (escluso).

## 14. Report format

Sezioni A-O seguono il formato richiesto; tabella feature in C.

# A. Branch Confirmed

Current branch audited: `main` (local; ahead of origin by prior commits).

Targets: `DIRDiving Watch App` (watchOS 10.0), `DIRDiving iOS` (iOS 17.0), schemes per project.yml.

Build status: NOT VERIFIED HERE — xcodegen / xcodebuild absent on host. Static analysis shows CRITICAL iOS compile mismatch (see B, M).

Watch: project.yml excludes experimental-only sources (Apnea, Snorkeling, BuddyAssist, ExplorationStore, etc.); Watch app does not require those files.

iOS: project.yml excludes `PlannerStore.swift`, `ExplorationPlanningStore.swift`, `BuddyExperimentalStore.swift`, `ExplorationCenterView.swift`, `BuddyExperimentalView.swift`, but `DIRDivingiOSApp.swift` and `ContentView.swift` still reference those types — target will not compile until project.yml or app entry is reconciled.

# B. Executive Summary

Percentages are engineering estimates from static review (not device-tested).

Overall readiness (dual-target product as on `main`): ~45% — blocked by iOS target compile failure.

Apple Watch MAIN readiness: ~82% — structure and UX look coherent; needs macOS/Xcode build + Apple Watch Ultra validation.

iOS Companion MAIN (in-repo): ~30% — compile broken on `main` as configured; logic may be fine once sources/targets align.

UX readiness (Watch): ~78% — flows mostly clear; mode selector is Diving-only (good); minor experimental-flavored copy on iOS Analysis if that file ships.

Safety / disclaimer readiness: ~76% — TTV documented as non-deco in Watch UI/accessibility; README covers non-certification; depth entitlement still needs Apple validation.

Compile readiness (full XcodeGen project): FAILED for iOS target as currently wired.

# C. Feature Inventory (MAIN)

Legend: Y=yes/present, P=partial, N=no, ?=cannot verify without build/device.

| Platform | Feature | Implemented | Reachable | Usable | Complete | Notes | Severity |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Watch | Live dive screen | Y | Y | Y | Y | Premium panels; haptics-off banner when disabled | Low |
| Watch | Depth display | Y | Y | Y | P | Depends on CMWaterSubmersion + entitlement; simulator/device limited | Med |
| Watch | Runtime | Y | Y | Y | Y |  | Low |
| Watch | TTV | Y | Y | Y | Y | Informative metric (avg depth + runtime); not NDL/TTS; labeled in settings/a11y | Low |
| Watch | Stopwatch start/stop/reset | Y | Y | Y | Y | Haptics on start/stop/reset when enabled | Low |
| Watch | Avg / max depth | Y | Y | Y | Y |  | Low |
| Watch | Temperature | Y | Y | P | P | When sensor nil, may show no reading — not same as fake zero in newer iOS builds | Low |
| Watch | Ascent-rate gauge | Y | Y | Y | Y |  | Low |
| Watch | Ascent warning overlay | Y | Y | Y | Y | Context + Formatters.zero path present in codebase audited | Low |
| Watch | Bussola / bearing | Y | Y | Y | Y | SET BEARING / CLEAR; location permission | Low |
| Watch | Dive log list | Y | Y | Y | Y | Empty state + delete confirmation | Low |
| Watch | Dive detail | Y | Y | Y | Y | Export navigation | Low |
| Watch | GPS start / end | Y | Y | Y | Y | Surface-only; fix vs fallback vs no-fix modeled | Med |
| Watch | CSV export / share | Y | Y | Y | Y | Subsurface-oriented; metric | Low |
| Watch | User images | Y | Y | Y | Y | Empty state when no bundled assets | Low |
| Watch | Settings | Y | Y | Y | Y | Ascent limits, alarms, haptics, sync queue, TTV note, imperial disabled | Low |
| Watch | Units (imperial) | P | Y | Y | P | Imperial not implemented — selection disabled / forced metric | Low |
| Watch | Haptics | Y | Y | Y | Y | Gated by AppStorage; buddy-specific haptics compiled but Buddy not in MAIN | Low |
| Watch | Tones / sounds | N | - | - | - | No custom alert tones; uses WK haptic patterns only | Low |
| Watch | Digital Crown | Y | Y | Y | Y | Vertical page TabView — standard Crown navigation | Low |
| Watch | Side / Action Button | P | ? | ? | P | App Intents exist in repo; no guaranteed hardware callback — docs should set expectations | Med |
| iOS | Logbook | Y | ? | ? | ? | Cannot compile target on main — inferred from sources | CRITICAL |
| iOS | Dive detail / charts | Y | ? | ? | ? | Same — files present | CRITICAL |
| iOS | Planner / Plan result | Y | ? | ? | ? | PlannerStore excluded but PlannerView requires it | CRITICAL |
| iOS | Gas / Bühlmann UI | Y | ? | ? | ? | Tied to PlannerStore | CRITICAL |
| iOS | Export / Subsurface | Y | ? | ? | ? | SubsurfaceExportService in tree | CRITICAL |
| iOS | Watch sync | Y | ? | ? | ? | WatchSyncService in tree; ack path documented in prior fixes | CRITICAL |
| iOS | Analysis | Y | ? | ? | P | Includes 'EXPERIMENTAL ANALYTICS CONCEPTS' mock card — may violate 'no placeholder in MAIN' product goal | Med |
| iOS | Settings / More | Y | ? | ? | ? | MoreView in tree | CRITICAL |
| iOS | Explore / Buddy tabs | Y | N | N | N | In ContentView but sources excluded — compile error | CRITICAL |

# D. Navigation Map

Watch MAIN (TabView pages): Mode selector → Live → Compass → Settings → User images → Dive log. Vertical paging = Crown-friendly.

iOS MAIN (intended): Tab bar; current ContentView references excluded tabs — navigation inconsistent with build graph until fixed.

Dead end risk: low on Watch for core dive loop.

Dead end risk: HIGH on iOS — app will not launch from this branch state.

# E. UI Consistency vs Reference

Watch: DiveUIComponents / DiveScreenBackground / neon panels align with documented premium Watch reference.

Watch: AscentGaugeView.swift shows local modification (line endings / uncommitted) — verify no visual regression in Xcode preview.

iOS: DIRTheme / DIRBackground pattern matches dark cyan companion style when buildable.

iOS: Analysis screen includes explicit mock/experimental analytics tiles — severity MEDIUM for 'average user' confusion if shipped.

# F. Settings Report

Watch: ascent limits, alarms, haptics toggle, GPS/sync status rows, TTV disclaimer, export note, sync queue controls — reachable via Settings tab.

Watch: units — metric enforced; imperial disabled (honest).

Watch: settings sync — labeled local-only / planned (no false promise).

iOS: cannot execute runtime audit; code suggests MoreView for permissions, cloud, Watch trust, notifications.

# G. Haptics / Tones

Watch: dive alarms use warnIfNeeded (throttled); ascent over-limit uses same; stopwatch uses confirm/notify.

Watch: no dive-start confirm haptic in beginDiveIfNeeded snippet — optional product gap (LOW).

Watch: no dedicated haptic on GPS save (GPS is lifecycle-driven — LOW).

iOS: notification permission flow in Settings (per docs); no custom in-app tones audited here.

# H. Hardware Controls

Crown: vertical TabView — supported.

Long press: used for dive delete context where implemented; list also has explicit delete + confirmation.

Action Button: rely on App Intents / system exposure — document limitation (MEDIUM clarity).

# I. Sync Report

Watch → iPhone: sendMessage + transferUserInfo; pending/sent/acknowledged/failed counts in settings (truthful queue UX).

iPhone → Watch: not a full settings sync pipeline; documented as local/planned.

Duplicate prevention: session id / codec (per existing services — device QA required).

# J. Export Report

Watch: CSV export path from log + ExportView; empty log disables export messaging.

iOS: Subsurface CSV + import service in tree; fix-source columns per docs.

GPX/KML: not primary in MAIN scope.

# K. Safety / Disclaimer

App positioning: documentation states not a certified dive computer — keep visible in-app on all planner/dive surfaces (verify on iOS when buildable).

TTV: non-decompression messaging present on Watch live/settings/a11y.

Depth: entitlement present in plist; Apple portal + hardware validation still required.

App Store: privacy strings present for motion + location on Watch Info.plist.

# L. Error / Empty States

Watch: empty logbook, UserImages empty state, GPS no-fix paths, sync failure counts.

Simulator: depth may be unavailable — error string in DiveManager.

# M. Bugs To Fix

iOS target compile failure (excluded sources still referenced) — CRITICAL (iOS)

File/screen: project.yml (excludes); iOSApp/App/DIRDivingiOSApp.swift; iOSApp/Views/ContentView.swift

User impact: XcodeGen project cannot build `DIRDiving iOS`; no TestFlight/App Store; companion unusable from this branch.

Recommended fix: Either remove tabs and @StateObject for excluded stores/views, OR remove those paths from project.yml excludes so sources compile; align with intended MAIN tab set (Logbook/Explore/Analysis/Planner/Gear/Settings).

Estimated code impact: small functional to medium (yml + app entry + ContentView only if stores stay).

MAIN tab bar exposes experimental labels without matching MAIN product policy — HIGH (iOS)

File/screen: iOSApp/Views/ContentView.swift

User impact: Average user sees Buddy Lab / Explore Lab on a production-oriented branch definition.

Recommended fix: Match `main-iOS` style tab set or clearly gate labs behind feature flags removed from App Store builds.

Estimated code impact: UI-only + small navigation.

Experimental analytics mock card in Analysis — MEDIUM (iOS)

File/screen: iOSApp/Views/AnalysisView.swift (adaptiveAnalyticsConcept)

User impact: Looks like unfinished or misleading health/readiness metrics.

Recommended fix: Remove card for MAIN or replace with real metrics only; add explicit LAB label if retained in internal builds.

Estimated code impact: UI-only.

No haptic on automatic dive start — LOW (Watch)

File/screen: Services/DiveManager.swift (beginDiveIfNeeded)

User impact: User may not notice session start without visual attention.

Recommended fix: Optional notify() when depth automation starts session.

Estimated code impact: small functional.

Buddy haptic helpers compiled without Buddy MAIN UI — LOW (Watch)

File/screen: Services/HapticService.swift

User impact: Dead code; maintenance noise.

Recommended fix: Wrap in #if or move to experimental target only.

Estimated code impact: small refactor / conditional compile.

Dirty working tree file AscentGaugeView.swift — LOW (Watch)

File/screen: Views/AscentGaugeView.swift

User impact: CI noise or accidental wrong commit.

Recommended fix: Normalize line endings or revert if no intentional change.

Estimated code impact: UI-only / housekeeping.

# N. Priority Roadmap

1. Must fix before compile/use: Align iOS target sources with DIRDivingiOSApp + ContentView (include stores/views OR remove tabs and @StateObject deps).

2. Must fix before TestFlight: Full macOS xcodegen + archive; Watch Ultra depth + GPS QA; iOS Watch sync QA; remove or gate mock analytics card.

3. Must fix before App Store: App Store metadata, support URL, encryption, screenshots, entitlement proofs, crash-free session.

4. Post-release: Action Button discoverability, optional tones, richer conflict UI.

# O. Final Verdict

Ready to compile (full repo): NO — iOS target broken on `main` as configured.

Ready for internal test (Watch-only local build after fixing iOS or excluding iOS target): PARTIAL — needs Xcode build.

Ready for average user: NO — iOS companion not shippable from this branch state.

Ready for TestFlight: NO.

Ready for App Store: NO.

What blocks 100%: iOS compile graph mismatch; lack of host-side Xcode build verification; hardware validation for depth/GPS/sync.

# Appendice

Rigenerazione documento: eseguire `python Docs/generate_main_readiness_audit_docx.py` dalla root del repository. Output: `MAIN_BRANCH_COMPLETE_READINESS_AUDIT_20260519.docx`.