# DIR DIVING — MAIN BRANCH COMPLETE READINESS AUDIT

Date: 2026-05-22 · Branch: main · HEAD: 800bfa855512ecbb3013ff4c4c5181b5595be88c

Audit-only: no code changes. Scope: Apple Watch MAIN + iOS Companion MAIN on unified main. Re-audit at 800bfa8 supersedes 20260520 report at 9def114.

# A. Branch Confirmed

Branch: main · HEAD: 800bfa855512ecbb3013ff4c4c5181b5595be88c

project.yml valid; xcodegen generate: PASS.

Experimental sources excluded (Apnea, Snorkeling, Buddy, Exploration).

xcodebuild Watch (Ultra 3 sim) + iOS (iPhone 17): BUILD SUCCEEDED (2026-05-22).

Generic iOS Simulator build: FAILED (duplicate DIR DIVING.app product).

Bundle IDs: com.egopfe.dirdiving / com.egopfe.dirdiving.ios.

Reference UI: Docs/ReferenceUI/*.png present.

# B. Executive Summary

| Dimension | Readiness % |
| --- | --- |
| Overall MAIN | 83% |
| Apple Watch MAIN | 87% |
| iOS Companion MAIN | 85% |
| UX completeness | 79% |
| Safety / disclaimers | 82% |
| Compile readiness | 90% |

Verdict: ready for internal/simulator testing and developer-led device QA. Not 100% for average consumer or App Store until Ultra depth validation, physical sync QA, i18n on hardcoded screens, and release legal/assets.

## Visual benchmarks

Watch reference: Watch_LIVE_reference.png

iOS reference: iOS_Companion_reference.png

# C. Feature Inventory (summary)

| Platform | Feature | Complete | Severity | Notes |
| --- | --- | --- | --- | --- |
| Watch | Live dive + ascent banner | Y | — | Inline banner; gauge visible |
| Watch | BUSSOLA / bearing | Y | — | BUSSOLA terminology |
| Watch | GPS start/end | Y | — | Compact banner ~1.4s |
| Watch | iPhone inbound WC | Partial | MED | Handlers OK; iOS never pushes sessions |
| Watch | Settings i18n | Partial | MED | Hardcoded IT blocks |
| iOS | Logbook / detail / export | Y | — |  |
| iOS | Planner + Bühlmann | Partial | MED | Indicative; share icon inert |
| iOS | Sync conflicts | Partial | MED | Service only; no UI |
| Both | Tombstones | Partial | MED | Code OK; device QA needed |

# D. Navigation Map

Watch: Mode Selection → Live; tabs: Mode | Live | BUSSOLA | Settings | Images | Log.

iOS: Logbook | Analisi | Planner | Attrezzatura | Altro.

Unreachable in MAIN: Exploration, Buddy, Experimental views (project.yml excludes).

# E. UI Consistency

Watch: high match to black/neon DiveUI; Settings IT hardcoding lowers score.

iOS: high match to DIRTheme; More disclaimer and Planner IT hardcoded.

Watch AppIcon: unassigned icon_92_2x.png warning.

# F. Settings

Watch: ascent, alarms, haptics, language — persisted; not synced to iPhone.

iOS: language editable; units/export read-only; cloud sync; demo logbook.

Planner mode persisted but not used in calculations.

# G. Haptics / Tones

Watch: all paths via HapticService; gated by toggle; ascent/alarm/GPS covered.

iOS: no alert sounds; visual feedback only.

# H. Hardware

Crown: vertical TabView paging. Side button not mapped. App Intents: stopwatch promoted; manual dive/bearing/alarm defined but not in default shortcuts.

# I. Sync

Watch → iPhone: outbound queue + HMAC — implemented.

Tombstones: dirdiving_shared_deleted_session_ids + WC broadcast — implemented.

iPhone → Watch sessions: Watch can ingest; iOS does not send — gap.

iOS sync conflicts: persisted; no resolution UI.

Physical device QA: required before TestFlight.

# J. Export

Subsurface CSV on Watch and iOS. GPX/KML not on MAIN. More EXPORT card is display-only.

# K. Safety

Not presented as certified dive computer.

Planner/TTV indicative; no mandatory planner ack before calculate.

Water submersion entitlement configured; real Ultra validation required.

# L. Error / Empty states

Logbook/Analysis empty states with actions. iOS conflicts silent. Depth may show 0 m without strong no-sensor state.

# M. Bugs To Fix (top)

| # | Title | Sev. | Fix type |
| --- | --- | --- | --- |
| 1 | Depth entitlement not validated on real Ultra | HIGH | Process / QA |
| 2 | Physical sync + tombstone QA | HIGH | Process / QA |
| 3 | iPhone does not push sessions to Watch | MED | Small functional |
| 4 | iOS sync conflict UI missing | MED | UI-only |
| 5 | Hardcoded IT Settings/More/Planner | MED | UI-only |
| 6 | Watch AppIcon warning | MED | Assets |
| 7 | Generic iOS sim build fails | LOW | Build config |

Resolved: Watch inbound WC, tombstones, GPS banner, alarm dismiss (a75a6c3).

Stale: MAIN_BRANCH_ISSUES_AND_PRIORITIES still lists P0-SYNC-01 open — incorrect.

# N. Priority Roadmap

Before compile/use: named-simulator builds; portal entitlements.

Before TestFlight: Ultra depth + physical sync/tombstone QA.

Before App Store: legal/privacy, i18n/assets, conflict UI or docs.

Post-release: Mode Selection skip, GPX, settings sync, PlanResult share.

# O. Final Verdict

| Question | Answer |
| --- | --- |
| Ready to compile? | Yes (named simulators) |
| Ready for internal test? | Yes with playbook + device QA gaps |
| Ready for average user? | Conditional |
| Ready for TestFlight? | After device depth + sync QA |
| Ready for App Store? | No |

Full markdown: Docs/MAIN_BRANCH_COMPLETE_READINESS_AUDIT_20260522.md