# DIR DIVING — MAIN BRANCH COMPLETE READINESS AUDIT

Date: 2026-05-23 · Branch: main · HEAD: 6cda004520855d9558b6a99862b6287276ceebcf

Audit-only: no code changes. Scope: Apple Watch MAIN + iOS Companion MAIN on unified main. Visual benchmarks: Docs/ReferenceUI/*.png.

# A. Branch Confirmed

Branch: main · HEAD: 6cda004520855d9558b6a99862b6287276ceebcf

project.yml valid; experimental sources excluded from MAIN targets.

xcodegen generate: PASS.

xcodebuild Watch (Ultra 3 sim), iOS (iPhone 17), generic iOS Simulator: BUILD SUCCEEDED.

Bundle IDs: iOS com.egopfe.dirdiving.ios; Watch com.egopfe.dirdiving.ios.watch.

Entitlements: Watch water submersion + iCloud KVS; iOS iCloud KVS only.

# B. Executive Summary

| Dimension | Readiness % |
| --- | --- |
| Overall MAIN | 86% |
| Apple Watch MAIN | 88% |
| iOS Companion MAIN | 87% |
| UX completeness | 82% |
| Safety / disclaimers | 88% |
| Compile readiness | 97% |

Verdict: Ready to compile and for internal/paired-device QA. Not 100% for average consumer or App Store without Ultra depth entitlement on com.egopfe.dirdiving.ios.watch, physical sync QA, and store assets.

# C. Feature Inventory (summary)

Full table in MAIN_BRANCH_COMPLETE_READINESS_AUDIT_20260523.md.

| Area | Status |
| --- | --- |
| Watch live dive + depth safety 35/38/40m | Complete in code; hardware partial |
| Watch compass, log, export, settings | Complete / partial i18n |
| Watch sync | Implemented; device QA required |
| iOS logbook, analysis, planner, equipment, more | Mostly complete |
| iOS sync push + conflict UI | Implemented |
| Experimental modes | Excluded from MAIN binary |

# D–L. Detailed Sections

D. Navigation: Watch vertical pages; iOS 5 tabs; no critical dead ends.

E. UI: Matches reference screenshots; planner tab chrome partial on iOS.

F. Settings: Local persistence; no Watch↔iOS settings sync.

G. Haptics: Watch yes; audio tones intentionally absent.

H. Hardware: Crown page navigation; Action Button partial.

I. Sync: Bidirectional sessions; HMAC; conflict card on iOS.

J. Export: Subsurface CSV Watch + iOS; import CSV iOS only.

K. Safety: Legal gate, depth limits, planner ack; entitlement external.

L. Empty/error states: Present on primary surfaces.

# M. Top Bugs To Fix

| Title | Severity | Impact |
| --- | --- | --- |
| Ultra depth + entitlement not field-proven | CRITICAL | No real depth without Apple approval |
| Physical sync/tombstone QA | HIGH | Trust in companion sync |
| CSV import hidden when logbook non-empty | MEDIUM | Import discoverability |
| Planner result tabs display-only | MEDIUM | Confusing UX |

# N. Priority Roadmap

Before TestFlight: entitlement on .ios.watch, physical QA, legal/assets.

Before App Store: all above + planner polish + marketing review.

Post-release: settings cross-sync, Action Button catalog, dead code cleanup.

# O. Final Verdict

| Question | Answer |
| --- | --- |
| Ready to compile? | YES |
| Ready for internal test? | YES (with playbook) |
| Ready for average user? | CONDITIONAL |
| Ready for TestFlight? | CONDITIONAL |
| Ready for App Store? | NO |

# Reference UI

Watch LIVE reference:

iOS Companion reference:

Full markdown report: Docs/MAIN_BRANCH_COMPLETE_READINESS_AUDIT_20260523.md