# DIR DIVING — MAIN BRANCH COMPLETE READINESS AUDIT

Date: 2026-05-20 · Branch: main · HEAD: 9def114a33eb25e363b657cf46f22b4cff3778e6

Audit-only: no code changes. Scope: Apple Watch MAIN + iOS Companion MAIN on unified main. Experimental branches not inspected except target exclusion in project.yml.

# A. Branch Confirmed

Branch: main · HEAD: 9def114a33eb25e363b657cf46f22b4cff3778e6

project.yml valid; xcodegen generate succeeded.

Experimental sources excluded from MAIN targets (Apnea, Snorkeling, Buddy, Exploration).

xcodebuild: DIRDiving Watch App + DIRDiving iOS — BUILD SUCCEEDED (simulator, 2026-05-20).

Bundle IDs: com.egopfe.dirdiving (Watch), com.egopfe.dirdiving.ios (iOS).

# B. Executive Summary

| Dimension | Readiness % |
| --- | --- |
| Overall MAIN | 84% |
| Apple Watch MAIN | 88% |
| iOS Companion MAIN | 86% |
| UX completeness | 80% |
| Safety / disclaimers | 82% |
| Compile readiness | 92% |

Verdict: ready for internal/simulator testing and developer-led device QA. Not 100% for average consumer or App Store until real Ultra depth validation, physical sync QA, and release legal/asset review.

## Visual benchmarks

Watch reference: Watch_LIVE_reference.png

iOS reference: iOS_Companion_reference.png

# C. Feature Inventory (summary)

| Platform | Feature | Complete | Severity | Notes |
| --- | --- | --- | --- | --- |
| Watch | Live dive + ascent banner | Y | — | Inline banner; gauge visible |
| Watch | BUSSOLA / bearing | Y | — | BUSSOLA terminology |
| Watch | GPS start/end | Y | — | Compact banner ~1.4s (a75a6c3) |
| Watch | iPhone → Watch sync | Partial | MED | didReceive* implemented; device QA needed |
| Watch | Alarm dismiss OK | Y | — | 15s cooldown |
| iOS | Logbook / detail / export | Y | — |  |
| iOS | Planner + Bühlmann | Partial | MED | Indicative disclaimer |
| iOS | Watch import + tombstone | Partial | MED | Shared key; QA on device |
| Both | Secondary i18n | Partial | LOW | ~240 EN keys; planner gaps remain |

# D. Navigation Map

Watch: Mode Selection → Live; tabs: Mode | Live | BUSSOLA | Settings | Images | Log.

iOS: Logbook | Analisi | Planner | Attrezzatura | Altro.

# E. UI Consistency

Watch: high match to black/neon DiveUI; GPS now compact banner (aligned with reference intent).

iOS: high match to DIRTheme dark marine + cyan; verify AppIcon in Xcode archive.

i18n: improved secondary pass; residual IT on planner/GPS detail possible.

# F. Settings

Watch: ascent limits, alarms, haptics, language — persisted; settings sync to iPhone planned only.

iOS: language editable; units/export read-only; cloud sync trigger; demo logbook for review.

# G. Haptics / Tones

Watch: haptics for stopwatch, ascent alarm, alarms, compass, export — gated by toggle.

Watch: alarm OK dismiss on live screen (SAF-8 fixed).

iOS: no alert sounds; visual feedback only.

# H. Hardware

App Intents: manual dive, bearing, alarm acknowledge, stopwatch. Side button not mapped (documented in WatchShortcutHelpView).

# I. Sync

FIXED: Watch didReceiveMessage / didReceiveUserInfo (a75a6c3).

FIXED: dirdiving_shared_deleted_session_ids + WC tombstone broadcast.

Watch → iPhone outbound queue + signed ack implemented.

REMAINING: first-pairing education; per-session delivery UI; physical QA.

# J. Export

Subsurface CSV on Watch and iOS; GPX/KML not on MAIN. Share/error feedback present.

# K. Safety

Not presented as certified dive computer.

Planner and TTV marked indicative in UI/README/More.

Water submersion entitlement configured; real Ultra validation still required.

# L. Error / Empty states

Logbook and Analysis empty states with real actions (import, sync). GPS/depth failures labeled.

# M. Bugs To Fix (top)

| # | Title | Sev. | Fix type |
| --- | --- | --- | --- |
| 1 | Depth entitlement not validated on real Ultra | HIGH | Process / QA |
| 2 | First-pairing sync appears broken without docs | MED | Process + copy |
| 3 | Mode Selection extra launch step | LOW | UI-only |
| 4 | UserImages tab when bundle empty | LOW | UI-only |
| 5 | Residual i18n planner/GPS detail | LOW | UI-only |
| 6 | iOS AppIcon archive completeness | MED | Assets |

Resolved: Watch inbound WC, tombstones, GPS banner, alarm dismiss, simulator builds.

# N. Priority Roadmap

Before compile/use: simulator builds OK; verify signing + entitlements on portal.

Before TestFlight: Ultra depth smoke test + bidirectional sync on physical devices.

Before App Store: legal/privacy, primary-flow i18n, App icon/screenshots.

Post-release: skip Mode Selection, hide empty UserImages, GPX, settings sync.

# O. Final Verdict

| Question | Answer |
| --- | --- |
| Ready to compile? | Yes (simulator builds succeeded) |
| Ready for internal test? | Yes with pairing checklist |
| Ready for average user? | Conditional |
| Ready for TestFlight? | After device depth + sync QA |
| Ready for App Store? | No |

Full markdown source: Docs/MAIN_BRANCH_COMPLETE_READINESS_AUDIT_20260520.md